# URL Shortener Project: Modular Implementation Plan (Python & FastAPI)

# 1. Project Overview & Tech Stack Summary

This document outlines the modular breakdown, development timeline, execution priority, and step-by-step coding starter guide for building a production-ready URL Shortener using Python and FastAPI.

- Backend Framework: FastAPI (Python 3.11+) with Uvicorn (ASGI server)

- Database & ORM: PostgreSQL 16 + SQLAlchemy 2.0 (Async) + Asyncpg + Alembic (Migrations)

- Caching & Rate Limiting: Redis 7 (via redis-py async client)

- Data Validation & Config: Pydantic v2 & pydantic-settings

- Containerization & Testing: Docker, Docker Compose, Pytest, and HTTPX

# 2. Project Breakdown by Modules

The application is divided into 6 core modules to keep the codebase clean, testable, and scalable:

## Module 1: Foundation, Config & Database Layer (core & db)

- Objective: Set up the project skeleton, environment configuration, Docker containers (PostgreSQL + Redis), SQLAlchemy async database engine, and Alembic migrations.

- Key Deliverables:

  - app/core/config.py (Environment variable validation via pydantic-settings)

  - app/db/session.py (Async PostgreSQL connection pool & Redis client initialization)

  - app/models/url.py (urls and click_analytics database tables and indexes)

  - Initial Alembic migration script

## Module 2: Key Generation & Encoding Engine (services/keygen)

- Objective: Build the core mathematical logic that generates collision-free, non-predictable short codes.

- Key Deliverables:

  - Base62 encoder and decoder (0-9, a-z, A-Z)

  - Unique ID generator (Snowflake-style 64-bit ID or obfuscated sequence generator using Sqids)

  - Reserved word filter (blocking aliases like api, docs, health, admin)

  - Unit tests verifying zero collisions and bidirectional encoding/decoding

## Module 3: URL Shortening Write Service (api/v1/shorten)

- Objective: Create the API endpoint that accepts a long URL, validates it, stores the mapping in PostgreSQL, and pre-warms the Redis cache.

- Key Deliverables:

  - Pydantic schemas (ShortenRequest, ShortenResponse) with strict URL validation and loop prevention

  - POST /api/v1/shorten route supporting auto-generated keys, custom aliases, and optional expiration timestamps (expires_at)

  - Duplicate custom alias conflict handling (HTTP 409 Conflict)

## Module 4: Redirection & Caching Read Service (api/redirect)

- Objective: Handle high-throughput short link lookups with sub-10ms latency using the Cache-Aside pattern.

- Key Deliverables:

  - GET /{short_code} endpoint returning HTTP 302 Found (or 307 Temporary Redirect)

  - Redis cache lookup (GET url:{short_code}) with automatic fallback to PostgreSQL on cache miss

  - Negative caching (NULL marker with 60s TTL) to protect PostgreSQL against cache stampedes on invalid links

  - Expiration check returning HTTP 404 Not Found or HTTP 410 Gone for expired links

## Module 5: Async Click Analytics & Tracking (services/analytics)

- Objective: Record click metrics without slowing down the user's redirect experience.

- Key Deliverables:

  - FastAPI BackgroundTasks (or Redis Stream worker) triggered upon redirect

  - Extraction of metadata: timestamp, User-Agent (device/browser), Referrer, and privacy-safe SHA-256 IP hash

  - Atomic click counter increment and GET /api/v1/stats/{short_code} endpoint returning aggregated analytics

## Module 6: Security, Rate Limiting, UI & Deployment (middleware & frontend)

- Objective: Protect the service from abuse, provide a clean user interface, and package for production deployment.

- Key Deliverables:

  - Redis-based sliding-window rate limiter middleware (e.g., 10 POST requests/minute per IP)

  - Simple web UI (Jinja2 + Tailwind CSS or React) with URL input, copy-to-clipboard button, and QR code generator

  - Multi-stage Dockerfile, health check endpoint (GET /health), and full Pytest integration suite

# 3. Project Timeline & Schedule (3-Week Plan)

Assuming a steady development pace (2–3 hours per day) or a focused 1-week sprint:

| Phase / Timeline | Module | Key Milestones | Estimated Effort |
| --- | --- | --- | --- |
| Days 1 – 3 | Module 1: Foundation & DB Layer | Docker Compose running Postgres & Redis; SQLAlchemy models & Alembic migrations applied. | 3 Days |
| Days 4 – 5 | Module 2: Key Generation Engine | Base62 utility + Unique ID generator implemented with 100% unit test coverage. | 2 Days |
| Days 6 – 9 | Module 3: Write API (/shorten) | POST /api/v1/shorten working end-to-end with Pydantic validation and custom aliases. | 4 Days |
| Days 10 – 13 | Module 4: Read & Redirect Service | GET /{short_code} redirecting via Redis cache-aside with negative caching and TTL support. | 4 Days |
| Days 14 – 17 | Module 5: Async Click Analytics | Background click logging + GET /api/v1/stats/{short_code} analytics endpoint completed. | 4 Days |
| Days 18 – 21 | Module 6: Security, UI & Polish | Rate limiting enabled, frontend UI + QR codes added, and final integration tests passing. | 4 Days |

# 4. Which Module Should We Build First?

## Start with Module 1 (Foundation & Database Layer) immediately followed by Module 2 (Key Generation Engine).

Why start here?

- Zero Upstream Dependencies: Module 1 and Module 2 do not depend on any other API routes or external services, whereas Modules 3, 4, and 5 cannot function without database models and the Base62 key generator.

- Fast Feedback Loop: You can verify your database connection via a simple /health endpoint in Module 1, and you can test Module 2 (Base62 encoding/decoding) using pure Python unit tests in seconds without even starting the web server.

- Prevents Architectural Rework: Defining your async SQLAlchemy session and urls table schema upfront ensures you won't have to rewrite your endpoints later.

# 5. How to Start Coding (Step-by-Step Quickstart Guide)

Follow these exact steps today to initialize your project and complete the setup for Module 1 & Module 2.

## Step 1: Create the Project Directory Structure

Open your terminal and run the following commands to create a clean modular architecture:h
mkdir url-shortener && cd url-shortener
mkdir -p app/api/v1 app/core app/db app/models app/schemas app/services tests
touch app/init.py app/main.py app/core/config.py app/db/session.py app/services/keygen.py
touch .env docker-compose.yml requirements.txt

Your folder structure will look like this:

```text

url-shortener/

├── app/

│   ├── api/v1/          # Route handlers (shorten, redirect, stats)

│   ├── core/            # Settings & configuration (config.py)

│   ├── db/              # Database engine & Redis client (session.py)

│   ├── models/          # SQLAlchemy ORM tables (url.py)

│   ├── schemas/         # Pydantic request/response models

│   ├── services/        # Business logic (keygen.py, analytics.py)

│   └── main.py          # FastAPI app entrypoint

├── tests/               # Pytest unit & integration tests

├── .env                 # Local environment variables

├── docker-compose.yml   # Local PostgreSQL & Redis containers

└── requirements.txt     # Python dependencies

## Step 2: Set Up Virtual Environment & Install Dependencies

Add the following packages to requirements.txt:fastapi>=0.110.0

uvicorn[standard]>=0.29.0

sqlalchemy[asyncio]>=2.0.29

asyncpg>=0.29.0

alembic>=1.13.1

redis>=5.0.3

pydantic>=2.7.0

pydantic-settings>=2.2.1

pytest>=8.1.1

httpx>=0.27.0

Create and activate your virtual environment, then install the packages:python -m venv venv

# On Windows: venv\Scripts\activate

# On macOS/Linux: source venv/bin/activate

pip install -r requirements.txt

## Step 3: Spin Up PostgreSQL & Redis (docker-compose.yml)

Paste this into your docker-compose.yml file to run PostgreSQL and Redis locally:l
version: '3.9'
services:
postgres:
image: postgres:16-alpine
container_name: shortener_db
restart: always
environment:
POSTGRES_USER: postgres
POSTGRES_PASSWORD: password
POSTGRES_DB: urlshortener
ports:
- "5432:5432"
volumes:
- pgdata:/var/lib/postgresql/data

redis:
image: redis:7-alpine
container_name: shortener_redis
restart: always
ports:
- "6379:6379"

volumes:
pgdata:

Start the containers:

```bash

docker compose up -d

## Step 4: Write Your First Code (app/core/config.py & app/main.py)

- Populate .env:

i
PROJECT_NAME="FastAPI URL Shortener"
BASE_URL="http://localhost:8000"
DATABASE_URL="postgresql+asyncpg://postgres:password@localhost:5432/urlshortener"
REDIS_URL="redis://localhost:6379/0"

2. Create `app/core/config.py`:

```python

from pydantic_settings import BaseSettings, SettingsConfigDict

class Settings(BaseSettings):

PROJECT_NAME: str = "FastAPI URL Shortener"

BASE_URL: str = "http://localhost:8000"

DATABASE_URL: str

REDIS_URL: str

model_config = SettingsConfigDict(env_file=".env", extra="ignore")

settings = Settings()

- Create app/main.py:

from fastapi import FastAPI

from app.core.config import settings

app = FastAPI(title=settings.PROJECT_NAME, version="1.0.0")

@app.get("/health", tags=["Health"])

async def health_check():

return {"status": "ok", "service": settings.PROJECT_NAME}

- Run the FastAPI server and test it:

uvicorn app.main:app --reload

Visit http://localhost:8000/docs in your browser to see the interactive Swagger UI, and test the /health endpoint. Once that responds with {"status": "ok"}, you are ready to create the SQLAlchemy models in app/models/url.py!